TEST PLAN DOCUMENT

ShopEase E-Commerce Platform

End-to-End Quality Assurance — v2.0 Release Cycle

Document Version:   v1.0

Project Name:   ShopEase E-Commerce Platform

Test Environment:   demo.nopcommerce.com

Prepared By:  Swayam R. Shivankar

Date:   May 2026

# 1. Introduction

This Test Plan has been prepared for the ShopEase E-Commerce Platform v2.0 as part of the QA Capstone Project (Batch SEP-DR702). The purpose of this document is to define the overall testing approach, scope, schedule, resources, and risks associated with the quality assurance activities for this release.

ShopEase v2.0 is a fast-growing online retail platform that serves customers across web and mobile, allowing them to browse products, manage accounts, place orders, track shipments, and process returns. For this capstone, testing is being conducted on a representative e-commerce demo environment that closely mirrors the ShopEase application.

## 1.1 Document Purpose

This document serves as the central reference for all QA activities related to the ShopEase v2.0 release. It covers the testing strategy, resource planning, risk identification, and delivery schedule. All team members involved in testing should refer to this document before beginning any testing activity.

## 1.2 Objectives

The key objectives of this test plan are:

- Validate that all functional modules of ShopEase v2.0 work as specified in the requirements document

- Ensure REST APIs respond correctly for all defined endpoints

- Automate the regression suite to enable fast, repeatable testing

- Identify and log defects in a professional, traceable manner

- Provide a clear Go / No-Go recommendation for the v2.0 release

# 2. Test Plan Identifier

| Field | Details |
| --- | --- |
| Test Plan ID | TP-SHOPEASE-V2-001 |
| Version | 1.0 |
| Status | Active |
| Project | ShopEase E-Commerce Platform |
| Release | v2.0 |
| Created By | QA Engineer — Batch SEP-DR702 |
| Reviewed By | Ajeet (JPMC) — QA Lead / Trainer |
| Creation Date | May 2026 |
| Last Updated | May 2026 |

# 3. Test Scope

## 3.1 In-Scope

The following modules and activities are included in this testing engagement:

- Functional testing of all 8 modules: User Auth, Product Catalogue, Shopping Cart, Checkout & Payment, Wishlist, Order Management, User Profile, Admin Panel

- API testing of all backend REST API endpoints (minimum 20 endpoints)

- UI Automation testing using Selenium / Playwright — minimum 15 automated test cases

- Data validation using Microsoft Excel — order data, user data, and product inventory verification

- Cross-browser testing on Chrome and Firefox (manual)

- Negative testing, boundary value analysis, and error message validation

- Defect logging and complete defect lifecycle management in JIRA

## 3.2 Out of Scope

The following items are explicitly excluded from this testing engagement:

- Load or performance testing above 200 concurrent users

- Security penetration testing — handled by a dedicated security team

- Native iOS and Android mobile app testing

- Live payment gateway transactions — sandbox environment only

- Admin reporting and analytics module

- Multi-language and internationalisation (i18n) testing

- Email deliverability testing beyond confirming trigger events

# 4. Test Strategy

## 4.1 Types of Testing

| Testing Type | Description | Tool / Method |
| --- | --- | --- |
| Functional Testing | Verify each feature works as per requirements | Manual — Chrome & Firefox |
| Regression Testing | Re-test fixed defects and impacted areas | Selenium / Playwright Automation |
| API Testing | Validate REST API endpoints — request/response | Postman + RestAssured |
| Boundary Value Analysis | Test at min/max boundary conditions | Manual Test Cases |
| Equivalence Partitioning | Group inputs into valid/invalid partitions | Manual Test Cases |
| Decision Table Testing | Test coupon validation logic combinations | Manual Test Cases |
| State Transition Testing | Verify order status flow transitions | Manual Test Cases |
| Negative Testing | Verify system handles invalid inputs gracefully | Manual + Automation |
| Data Validation | Verify data integrity using Microsoft Excel | Microsoft Excel |
| Cross-Browser Testing | Verify UI consistency across Chrome and Firefox | Manual |

## 4.2 Test Levels

- System Testing — Full end-to-end flow testing of all modules

- Integration Testing — API chained request testing and data validation

- Regression Testing — Automated suite run after every defect fix cycle

- User Acceptance Testing (UAT) — Final sign-off testing before Go/No-Go

## 4.3 Test Design Approach

Test cases will be designed using the following industry-standard techniques:

- Equivalence Partitioning — applied to password field, phone number, price range filter

- Boundary Value Analysis — applied to cart quantity (1 and 99), free shipping threshold (Rs.498, Rs.499, Rs.500)

- Decision Table — applied to coupon validation logic (expiry, min order, usage limit combinations)

- State Transition — applied to order status flow (Placed > Confirmed > Shipped > Delivered)

- Error Guessing — negative tests for all form input fields

# 5. Test Environment

| Item | Details |
| --- | --- |
| Application URL | demo.nopcommerce.com (representative e-commerce demo) |
| API Base URL | REST API endpoints as documented in Swagger |
| Test User (Customer) | testuser@shopease.com / Test@1234 |
| Test User (Admin) | admin@shopease.com / Admin@1234 |
| Data Validation Tool | Microsoft Excel — test data and validation records |
| Operating System | Windows 10 / 11 or macOS |
| Browsers | Google Chrome (latest), Mozilla Firefox (latest) |
| Automation Framework | Selenium 4 + Java / TestNG + Maven OR Playwright |
| API Tool | Postman + RestAssured (Java) + TestNG |
| IDE | IntelliJ IDEA / VS Code / Eclipse |
| Version Control | Git + GitHub (personal account) |
| Test Management | JIRA — Project Key: SE |
| Reporting Tool | Extent Reports / Allure / pytest-html |

# 6. Test Schedule

| Day | Focus Area | Key Activities | Deliverable |
| --- | --- | --- | --- |
| Day 1 | Kickoff & Setup | Project doc review, environment setup, GitHub repo init | Repo created, tools verified |
| Day 2 | Requirement Analysis | Annotate requirements, identify ambiguities, draft RTM | RTM Draft |
| Day 3 | Test Planning | Write complete Test Plan covering all 10 sections | D01 Test Plan, D02 RTM |
| Day 4 | Test Scenarios | Write 50+ test scenarios across all 8 modules | D03 Test Scenarios |
| Day 5 | Test Cases | Write 100+ detailed test cases applying design techniques | D04 Test Cases |
| Day 6 | API Testing | Build Postman collection, write assertions, run Newman | D07 Collection, D08 Report |
| Day 7 | Manual Execution — Part 1 | Execute Auth, Product, Cart, Checkout TCs; log defects | Execution in Progress |
| Day 8 | Manual Execution — Part 2 | Execute Wishlist, Orders, Profile TCs; regression cycle | D05 Execution Report, D06 Defects |
| Day 9-12 | UI Automation | Build POM framework, write 15 automated TCs, run suite | D09 Code, D10 Report |
| Day 13 | Data Validation | Validate test data using Excel; verify order and user records | D11 Excel Validation File |
| Day 14 | Final Report | Compile Final Test Report with Go/No-Go recommendation | D13 Final Report |
| Day 15 | Submission | Review all deliverables, push to GitHub, submit link | D14 GitHub Link |

# 7. Entry and Exit Criteria

## 7.1 Entry Criteria

Testing will begin only when all of the following conditions are met:

- Test environment is set up and accessible

- Test credentials (customer and admin) are verified and working

- RTM, Test Scenarios, and Test Cases are reviewed and approved

- Postman collection and automation framework skeleton are in place

- GitHub repository is initialised with proper folder structure

## 7.2 Exit Criteria

Testing will be considered complete when all of the following conditions are met:

- Minimum 100 test cases executed with Pass / Fail / Blocked status updated

- All High and Critical severity defects are resolved and re-tested

- Minimum 10 defects logged in JIRA with full details

- All 20+ API requests executed with assertions passing

- All 15 automated test cases run successfully with HTML report generated

- Data validation completed and recorded in Microsoft Excel

- Final Summary Test Report completed with Go / No-Go recommendation

# 8. Defect Management Process

## 8.1 Defect Lifecycle

Every defect will go through the following lifecycle states:

| Status | Description |
| --- | --- |
| New | Defect has been identified and logged in JIRA |
| Assigned | Defect assigned to a developer for investigation |
| In Progress | Developer is actively working on the fix |
| Fixed | Developer has applied the fix and marked it ready for re-test |
| Re-test | QA is re-testing the fix in the same environment |
| Closed | Defect fix verified — test passed — defect closed |
| Reopened | Fix did not resolve the issue — defect sent back to developer |
| Rejected | Defect is not valid or is a known limitation |

## 8.2 Severity Definitions

| Severity | Definition | Example |
| --- | --- | --- |
| Critical | App crash, data loss, payment failure, security breach | Payment completes but order not created |
| High | Major feature broken, no workaround available | User cannot add items to cart |
| Medium | Feature works but with wrong behaviour, workaround exists | Cart total is incorrect when coupon applied |
| Low | Minor UI/UX issue, cosmetic defect | Button colour does not match design spec |

## 8.3 Priority Definitions

| Priority | Definition |
| --- | --- |
| P1 — Critical | Must be fixed immediately. Blocks testing or production release |
| P2 — High | Must be fixed before release. Significant business impact |
| P3 — Medium | Should be fixed in the current sprint if possible |
| P4 — Low | Can be deferred to the next release if needed |

# 9. Roles and Responsibilities

| Role | Name / Designation | Responsibilities |
| --- | --- | --- |
| QA Lead / Trainer | Ajeet (JPMC) | Review and approve test plan, test cases, and final report. Provide guidance on defect severity. |
| QA Engineer | Student — Batch SEP-DR702 | Design and execute test cases, log defects, build automation framework, perform API testing and SQL validation. |
| Product Manager | ShopEase Product Team | Provide business requirements clarification and sign off on Go/No-Go decision. |
| Developer | ShopEase Dev Team | Fix defects and provide build updates. Respond to defect queries within 24 hours. |
| Business Analyst | ShopEase BA Team | Clarify ambiguous requirements and resolve open questions raised during requirement analysis. |

# 10. Risks and Mitigation Strategies

| # | Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| 1 | Test environment is unstable or frequently down | Medium | High | Maintain a local backup environment; schedule testing during off-peak hours |
| 2 | Requirements are ambiguous — leading to incorrect test cases | High | High | Raise clarification questions on Day 1; document assumptions in test cases |
| 3 | Automation scripts fail due to frequent UI changes on demo site | Medium | Medium | Use robust locators (ID, data attributes); avoid XPath where possible |
| 4 | Defects not fixed in time — blocking regression testing | Medium | High | Prioritise critical and high severity fixes; use workarounds for medium/low |
| 5 | API endpoints not available or returning unexpected responses | Low | High | Mock API responses using Postman mock servers; document discrepancies |
| 6 | Excel data validation records do not match application data | Low | Medium | Cross-verify data manually by checking application UI alongside Excel records |
| 7 | Time constraints — unable to complete all 100+ test cases manually | Medium | Medium | Prioritise High priority test cases first; skip Low priority if time is short |
| 8 | Cross-browser inconsistencies in demo site not related to requirements | Low | Low | Log as observations, not defects; focus on functional correctness first |

# 11. Deliverables

| # | Deliverable | Format | Due Day |
| --- | --- | --- | --- |
| D01 | Test Plan Document | .docx / .pdf | Day 3 |
| D02 | Requirements Traceability Matrix (RTM) | .xlsx | Day 3 |
| D03 | Test Scenarios Document (50+ scenarios) | .xlsx | Day 4 |
| D04 | Test Cases Document (100+ test cases) | .xlsx | Day 5 |
| D05 | Manual Test Execution Report with screenshots | .xlsx + /screenshots folder | Day 8 |
| D06 | Defect Report (10+ defects with all fields filled) | .xlsx / JIRA export | Day 8 |
| D07 | Postman Collection + Environment + RestAssured Scripts | .json files | Day 6 |
| D08 | HTML Report — API test execution (Newman) | .html | Day 6 |
| D09 | UI Automation Source Code | GitHub /automation folder | Day 12 |
| D10 | Automation Execution Report | .html | Day 12 |
| D11 | Data Validation File | .xlsx | Day 13 |
| D13 | Final Summary Test Report | .docx / .pdf | Day 14 |
| D14 | GitHub Repository Link (all artefacts) | Public GitHub URL | Day 15 |

# 12. Document Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Lead / Trainer | Ajeet (JPMC) |  | May 2026 |
| QA Engineer | Student — Batch SEP-DR702 |  | May 2026 |

— END OF TEST PLAN DOCUMENT —